# CyberTrace AI – Implementation Plan

Version: 1.0
Prepared: August 2026

## 1. Objective

This implementation plan defines the development roadmap, milestones, deliverables, technology choices, responsibilities, testing strategy, and deployment process for the CyberTrace AI project.

## Phase 1 – Project Setup (Week 1)

Finalize PRD, TRD, SRS, UI/UX.

Create Git repository and branching strategy.

Initialize React (Vite + TypeScript + Tailwind + shadcn/ui).

Initialize FastAPI backend.

Configure PostgreSQL, Alembic, Docker Compose, environment variables.

## Phase 2 – Core Backend (Weeks 2–3)

Implement authentication (JWT, bcrypt, RBAC).

Create database schema and migrations.

Develop Case Management CRUD APIs.

Implement Evidence Upload with SHA-256 hashing.

Add logging and exception handling.

## Phase 3 – Forensic Processing (Weeks 4–5)

Develop parsers for EVTX, LOG, CSV, JSON, XML.

Normalize evidence into a common schema.

Implement event correlation engine.

Generate chronological investigation timeline.

Create suspicious activity detection rules.

## Phase 4 – AI Integration (Week 6)

Integrate OpenAI API.

Build context generation pipeline.

Implement AI Investigation Assistant.

Generate executive summaries and recommendations.

## Phase 5 – Frontend Development (Weeks 6–7)

Authentication screens.

Dashboard.

Case management.

Evidence upload UI.

Timeline viewer.

Alerts page.

AI chat interface.

Reports module.

## Phase 6 – Reporting & Visualization (Week 8)

Implement Chart.js dashboards.

React Flow attack path graph.

PDF/DOCX report generation.

Export functionality.

## Phase 7 – Testing (Week 9)

Unit testing.

Integration testing.

API testing.

Parser validation.

Performance and security testing.

User acceptance testing.

## Phase 8 – Deployment & Documentation (Week 10)

Docker deployment.

Prepare user manual.

Deployment guide.

Final report.

Presentation and demo dataset.

## Implementation Workflow

Requirements → UI/UX → Backend APIs → Database → Evidence Upload → Log Parsing → Normalization → Correlation → Timeline → Threat Detection → AI Analysis → Dashboard → Reports → Testing → Deployment

## Module Priority

| Priority | Module | Dependency | Status |
| --- | --- | --- | --- |
| P1 | Authentication | None | Implement First |
| P1 | Database | Authentication | Implement First |
| P1 | Case Management | Database | Implement First |
| P1 | Evidence Upload | Case Management | Implement First |
| P2 | Parser Engine | Evidence Upload | Second |
| P2 | Normalization | Parser | Second |
| P2 | Correlation | Normalization | Second |
| P2 | Timeline | Correlation | Second |
| P3 | Threat Detection | Timeline | Third |
| P3 | AI Assistant | Threat Detection | Third |
| P3 | Reports | AI Assistant | Third |
| P3 | Dashboard | All Modules | Final |

## Definition of Done

Code reviewed and merged.

Unit tests pass.

API documented.

No critical security issues.

UI integrated with backend.

Docker build successful.

Feature demonstrated end-to-end.

## Final Deliverables

React Frontend

FastAPI Backend

PostgreSQL Database

AI Engine

Documentation (PRD, TRD, SRS, HLD, LLD)

Docker Compose

Final Presentation